PRODUCTION BLUEPRINT

Public Showcase Website

Strategy, Architecture, Design System & Development Plan

Scope: Client-facing marketing and lead-generation website only.

The internal operations platform (clients, projects, employees, payments, analytics, RBAC for Admin/BOD/HR/Accounts) is a separate, later-phase system and is only referenced here for context.

Prepared for: Leadership / CEO Review

Prepared by: Product & Engineering

Version 1.0

# Table of Contents

# 0. Vision

A visitor should be able to look at this website for sixty seconds and reach one conclusion on their own: these people know exactly what they are doing — I want them building my product.

This website is not a portfolio. It is a sales instrument. Every layout decision, every line of copy, and every animation exists to move a stranger from curiosity to a submitted inquiry. Nothing on this site is decorative for its own sake — decoration that doesn't build trust or drive action is cut.

This document is written to be handed to three readers at once: a CEO deciding whether to greenlight the work, an architect deciding how to structure it, and a developer (human or AI agent) who needs to build it without guessing. Every section below is written so that a competent engineer could start building directly from it.

# 1. Executive Summary

We are building a single, tightly-scoped public website whose only job is to turn visitors into qualified client conversations. It showcases our engineering capability, our design sense, and our process — and it asks every visitor to take one clear next step: start a project.

## What this document covers

- Business positioning and the message we put in front of every visitor.

- The technical architecture of the showcase site — pages, content, hosting, and the lead-capture pipeline.

- A page-by-page build specification detailed enough for a developer or an AI coding agent to execute directly.

- The visual and motion design system that makes the site feel premium rather than generic.

- A phased delivery roadmap and the metrics that define success.

## What this document deliberately excludes

Client accounts, employee accounts, payments, HR, accounting, and any role-based internal dashboard are out of scope for this build. That system is real, it is planned, and it is described briefly in Section 14 as future context — but it is architected, secured, and built separately so that the marketing site stays simple, fast, and low-risk to maintain.

## The business case

A well-executed showcase site is the cheapest, most scalable salesperson the company has. It works 24 hours a day, it never has an off day, and every rupee spent on it compounds — the same case studies that win a client this month keep winning clients next year. The ask of leadership is simple: approve the scope below, and the team builds it in the phased order set out in Section 11.

# 2. Scope: Two Systems, Built Separately

To avoid any ambiguity for design, engineering, or leadership, we are explicit about the boundary between the two systems the business will eventually operate.

|  | Public Showcase Website (this document) | Internal Operations Platform (future, separate) |
| --- | --- | --- |
| Purpose | Attract, impress and convert prospective clients | Run the business day-to-day |
| Audience | Public — anyone on the internet | Internal staff and management only |
| Access model | Open access; a simple inquiry form is the only input | Role-based access control — Admin, BOD, HR, Accountant, Employee |
| Holds | Marketing copy, portfolio, case studies, service pages | Clients, projects, employees, payments, analytics dashboards |
| Sensitivity | Nothing confidential is ever shown | Sensitive business and financial data — high security requirements |
| Status in this doc | Fully specified below — build now | Named for context only — planned as Phase 2, specified in its own document later |

This separation is a deliberate architectural decision, not an oversight: keeping the public site free of authentication, internal data, and business logic keeps it fast, keeps its attack surface small, and lets it be redesigned or rebuilt at any time without touching the systems the company actually runs on.

# 3. Business Objectives

- Generate qualified leads for websites, custom software, AI solutions, e-commerce, and institutional systems.

- Prove engineering quality through real work, honest case studies, and live interactive demonstrations — not claims.

- Build credibility with founders, business owners, and institutional decision-makers before the first sales call ever happens.

- Create a lead-generation asset that keeps working without additional spend on every visitor.

- Serve student and college project inquiries as a clearly separated service line, without diluting premium B2B positioning.

- Lay the content foundation — case studies, service pages — that SEO, social, and outbound sales will run on later.

# 4. Target Audiences & Messaging

| Audience | Their need | Message we lead with | Primary CTA |
| --- | --- | --- | --- |
| Business owner / founder | Website, software, automation, growth | We turn business problems into digital products people actually use. | Start a Project |
| SME / company | Internal or custom platform | We build software around your real workflow, not a generic template. | Discuss Your Requirement |
| School / college | Institutional digital systems | We modernize operations and the user experience around them. | Request a Demo |
| Startup founder | MVP / SaaS / product engineering | We move you from idea to launch with an engineering partner, not a vendor. | Build My Product |
| Student | Project and learning support | We help you build and genuinely understand your project, with structured guidance. | Discuss My Project |

# 5. Brand & Messaging System

## Voice

Confident, technical, clear, business-first, and human. We describe what we build in terms a business owner understands, and back every claim with something a visitor can actually see. We avoid unprovable superlatives — no “best,” no “#1,” no “guaranteed results” — because a false claim costs more trust than it wins.

## Message hierarchy — the order every page should persuade in

- 1. Outcome — what business result can we help create?

- 2. Capability — what can we actually build?

- 3. Proof — what have we built or demonstrated, concretely?

- 4. Process — how do we work, so it feels safe to start?

- 5. Trust — why are we safe to engage with?

- 6. Action — what should the visitor do right now?

## Hero statement

We Build Digital Products People Want to Use.

Supporting line: “From high-converting websites to custom business platforms and AI-powered applications, we design and engineer digital solutions around real business goals.” Primary CTA: Start a Project. Secondary CTA: Explore Our Work.

# 6. Site Architecture — Senior Architect View

The showcase website is a single, self-contained application. It has no user accounts, no internal data, and no dependency on the future operations platform. Its only external write action is submitting an inquiry.

## Architecture principles

- Content-first, not app-first. The site is fundamentally a fast, content-rich marketing site. Interactivity (demos, motion) enhances the content; it never replaces it or blocks it from loading.

- Zero sensitive data at rest. The only data the site stores is inquiry submissions — name, contact details, and a project description. Nothing about clients, employees, or finances ever touches this codebase.

- Static where possible, dynamic where necessary. Marketing pages, service pages and case studies are statically generated for speed and SEO. Only the inquiry endpoint is a live server function.

- Framework-light. One frontend framework, one content approach, one hosting target. Complexity is a cost the visitor never sees and the CEO always pays for later — we keep the stack small on purpose.

## Recommended technical stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend framework | Next.js + TypeScript | Static generation for speed and SEO, server functions for the inquiry form, one deployable app |
| Styling | Tailwind CSS + a small design-token layer | Fast to build consistently, easy for any developer to pick up |
| Motion | Framer Motion (+ Lottie for illustrations) | Production-grade animation without hand-rolled physics |
| Content | MDX files, upgrading to a lightweight headless CMS later | Case studies ship as code initially; no CMS lock-in cost on day one |
| Inquiry handling | A single validated, rate-limited API route | Small, auditable surface area — the only write path on the whole site |
| Hosting | Vercel or equivalent static/edge host | Global CDN, automatic HTTPS, generous free performance tooling |
| Analytics | Privacy-respecting analytics (e.g. Plausible/GA4) | Tracks CTA clicks, form starts and completions without heavy cookies |

# 7. Information Architecture / Sitemap

| Page | Purpose | Key content | CTA |
| --- | --- | --- | --- |
| Home | Convert attention into interest | Positioning, capabilities, proof, process, featured work | Start a Project |
| Services | Explain what we offer | Business outcomes, scope, deliverables, examples | Discuss Requirement |
| Work / Portfolio | Show proof | Project cards, filters, technologies used | View Case Study |
| Case Study | Build trust in depth | Problem → approach → solution → features → results | Build Something Similar |
| Industries | Let visitors self-identify | Business, education, startups, and other segments | Talk to Us |
| Process | Reduce uncertainty | Discovery → design → engineering → QA → launch → growth | Start a Project |
| Technology | Demonstrate engineering depth | Frontend, backend, data, cloud, AI capabilities | Discuss Architecture |
| About | Human trust | Mission, principles, team, engineering mindset | Meet the Team |
| Student Projects | Serve the student segment | Mentoring, implementation, documentation, demo | Discuss My Project |
| Contact / Start Project | Capture the lead | Short qualification form and contact options | Submit Inquiry |

# 8. Homepage Blueprint

The homepage carries the heaviest persuasion load on the site. It is built section by section, in this order, and each section is built to answer one specific question the visitor is silently asking.

- 1. Navigation — Logo, Work, Services, Industries, Process, About, Contact, with a persistent “Start a Project” button that never scrolls out of reach.

- 2. Hero — An outcome-led headline, one supporting sentence, two CTAs, and a subtle interactive product visual — not a stock photo.

- 3. Trust strip — A quiet row of client logos, industries served, or technology badges — only claims we can stand behind.

- 4. What We Build — Five to seven clear service categories, each a short card linking to its service page.

- 5. Featured Work — Three to six strongest projects only — never the full portfolio here. Quality over completeness.

- 6. Engineering Quality — A visual proof section: performance, security, responsive design, scalable architecture, testing, deployment.

- 7. Interactive Demo — One or two real, explorable mini product demos embedded directly in the page.

- 8. How We Work — The six-step delivery process, shown as a simple horizontal or vertical timeline.

- 9. Why Us — Business-first thinking, transparent communication, engineering quality, long-term support.

- 10. Testimonials — Real, permissioned testimonials only — never fabricated quotes.

- 11. Final CTA — “Have an idea? Let's build it.” — a full-width, high-contrast closing call to action.

- 12. Footer — Navigation, contact details, social links, legal and privacy.

# 9. Page-by-Page Build Specification

This section is written for whoever writes the code — a developer or an AI coding agent. Each entry names the page's job, the sections it needs, and the interaction/animation behavior expected. Build pages in this order; do not build a later page before an earlier one is solid.

## 9.1 Home

Purpose: Convert an unfamiliar visitor into someone curious enough to explore further.

Sections to build:

- Hero with headline, subtext, dual CTA, interactive visual

- Trust strip

- Service overview grid

- Featured work (3–6 cards)

- Engineering quality proof section

- Live interactive demo embed

- Process timeline

- Why Us

- Testimonials

- Final CTA band

- Footer

Interaction & motion notes: Scroll-triggered fade/slide-up reveals on each section (once, not repeating). Hero visual responds subtly to cursor movement on desktop. Respect prefers-reduced-motion — fall back to instant, static reveals.

## 9.2 Services

Purpose: Let a visitor confirm 'yes, this is what I need' and see exactly what they'd get.

Sections to build:

- Service category grid (Websites, Custom Software, AI Solutions, E-commerce, Institutional Systems, Product Engineering, Student Support)

- Per-service detail block: outcome, scope, example deliverables, relevant case study link

- Comparison or process mini-section

- CTA: Discuss Requirement

Interaction & motion notes: Card hover states lift and reveal a short outcome line. Clicking a category smooth-scrolls to its detail block rather than navigating away, to keep momentum.

## 9.3 Work / Portfolio

Purpose: Show breadth of proof and let visitors filter to what's relevant to them.

Sections to build:

- Filterable project grid (by industry / technology / project type)

- Project card: thumbnail, one-line outcome, tags

- Empty and loading states for the filter

Interaction & motion notes: Filtering animates as a smooth re-flow (fade + reposition), never a hard reload. Each card has a subtle hover elevation to signal it's clickable.

## 9.4 Case Study (template)

Purpose: Prove that we can think, not just design — this is the main trust-building document on the site.

Sections to build:

- Client or clearly labeled demo/concept

- Industry and project type

- Business/user problem

- Constraints and requirements

- Solution and product strategy

- UX/UI approach

- Architecture and key engineering decisions

- Important features

- Technology stack

- Performance/security/reliability notes

- Results or measurable outcomes, only when genuine

- Screenshots and, where possible, an interactive demo

- Lessons learned

- CTA: Build Something Similar

Interaction & motion notes: Long-form reading page: generous whitespace, sticky section navigation on desktop, images lazy-loaded. No heavy animation here — the content is the persuasion, not the motion.

## 9.5 Industries

Purpose: Help a visitor self-identify quickly ('this is for a business like mine').

Sections to build:

- Segment cards: Business, Education/Institutions, Startups, and other relevant segments

- Per-segment: the problem we solve, relevant case studies

Interaction & motion notes: Simple grid with hover reveal of the segment's core message. No heavy motion required.

## 9.6 Process

Purpose: Remove the fear of the unknown before someone commits to a conversation.

Sections to build:

- Six-step delivery timeline: Discovery → Design → Engineering → QA → Launch → Growth

- One or two sentences per step on what happens and what the client sees

Interaction & motion notes: Steps reveal in sequence as the visitor scrolls, with a connecting line that draws itself progressively — a small, purposeful animation that reinforces 'we have an orderly process.'

## 9.7 Technology

Purpose: Demonstrate genuine engineering depth to technically literate visitors (CTOs, technical founders).

Sections to build:

- Frontend, backend, data, cloud and AI capability sections

- Specific, honest tool/technology mentions, not vague buzzwords

Interaction & motion notes: Restrained, technical visual language here — this page should read as credible and precise, not flashy.

## 9.8 About

Purpose: Build human trust — visitors hire people, not just a stack.

Sections to build:

- Mission and principles

- Team introduction

- Engineering mindset / how we think about quality

Interaction & motion notes: Photography or illustration over stock imagery where possible. Light, warm motion — this page can feel more human than the rest of the site.

## 9.9 Student Projects

Purpose: Serve the student/college segment clearly, without diluting the premium B2B tone elsewhere on the site.

Sections to build:

- What we offer: mentoring, implementation support, documentation, demo delivery

- How it works for a student

- CTA: Discuss My Project

Interaction & motion notes: Keep this page visually consistent with the rest of the site but slightly friendlier in tone — it is a distinct audience, not a distinct brand.

## 9.10 Contact / Start a Project

Purpose: Capture a qualified lead with the least possible friction.

Sections to build:

- Short qualification form (see field list in Section 10)

- Direct contact options (email/WhatsApp)

- Reassurance copy: what happens after they submit, and how fast we respond

Interaction & motion notes: Multi-step or single-page form that is fully usable one-handed on mobile. Inline validation, a clear success state, and a friendly error state if submission fails.

# 10. Lead Capture

| Field | Purpose | Required |
| --- | --- | --- |
| Name | Identify the contact | Yes |
| Email | Follow-up | Yes |
| Phone / WhatsApp | Optional direct conversation | Optional |
| Company / Institution | Qualification | Yes, for B2B |
| Project type | Routing to the right team member | Yes |
| Project description | Initial understanding | Yes |
| Budget range | Qualification | Optional |
| Timeline | Qualification | Optional |
| Reference / attachment | Context | Optional |

Design principle: use one primary CTA everywhere — Start a Project — with contextual secondary CTAs (Request Demo, View Case Study, Discuss Architecture) placed after high-intent sections rather than only at the bottom of the page. Every claim on the site should sit next to its proof, and every proof should sit next to a next step: claim → evidence → CTA.

# 11. UI/UX & Motion Design System

## Visual direction

- A premium software-studio aesthetic: restrained, modern, technical and spacious — never cluttered.

- A standard, professional palette: whites and near-whites for background, a single dark ink tone for text and structure, and one accent color used sparingly for emphasis and CTAs. No rainbow of section colors.

- Real product screenshots and interactive demos replace generic stock photography wherever possible.

- Mobile-first design, verified at phone, tablet and desktop sizes for every section before it is considered done.

- One reusable design system: typography scale, spacing scale, buttons, cards, forms, badges, navigation and motion rules — defined once, reused everywhere.

## Motion principles

- Motion communicates, it doesn't decorate. Every animation should clarify hierarchy, sequence, or cause-and-effect. If removing an animation loses no meaning, cut it.

- Restraint over spectacle. Short durations (150–400ms), subtle easing, and a small, consistent vocabulary of motion (fade, slide-up, scale) — not a different effect on every section.

- Purposeful moments get more motion. The hero, the interactive demo, and the process timeline can carry slightly more expressive motion because they are the persuasion peaks of the page; utility sections (footer, forms) stay calm.

- Performance and accessibility are non-negotiable. Respect prefers-reduced-motion, avoid layout-shifting animations, and never block interaction or reading behind an animation.

## Design tokens (starting point)

| Token | Value | Use |
| --- | --- | --- |
| Background | White / near-white | Page backgrounds |
| Ink (primary text) | Deep navy-black | Headings and body copy |
| Muted text | Slate grey | Secondary copy, captions |
| Accent | One deep, confident color (e.g. navy or deep teal) | Primary CTAs, links, key emphasis only |
| Radius | Small–medium, consistent across cards/buttons | Cohesion across components |
| Type scale | A clear modular scale, one heading + one body font | Predictable hierarchy site-wide |

# 12. Persuasive Copywriting Kit

Words carry as much weight as design on this site. Every headline below is a direction, not a script — refine in the team's own voice, but keep the same structure: outcome first, jargon last.

## Hero headline directions

- We Build Digital Products People Want to Use.

- From Idea to Launch — Engineered, Not Just Built.

- Software That Fits How Your Business Actually Works.

## Section headline directions

- What We Build — clear, outcome-led service names, not jargon.

- Proof, Not Promises — for the featured work section.

- How We Work — for the process section.

- Have an Idea? Let's Build It. — for the closing CTA band.

## Tone rules

- Lead with the visitor's outcome, not our technology stack.

- One claim, one proof, one CTA per section — never stack unproven claims.

- No unprovable superlatives; if a claim can't be backed by a case study or a number, don't make it.

# 13. Full Implementation Flow — From First Commit to Live Website

This is the literal, ordered flow a developer or an AI coding agent follows to take this project from an empty folder to a live, public URL a client can visit. Every step before “Go Live” happens on the developer's machine or in a private preview; nothing is exposed publicly until Step 8.

Step 1 — Set up the project foundation

- Initialize the repository (Git) and the Next.js + TypeScript + Tailwind project.

- Install the core dependencies: Framer Motion, an MDX or content library, form-handling and validation libraries.

- Set up the design-token file (colors, type scale, spacing) from Section 11 so every component pulls from the same source.

- Agree on folder structure: /app or /pages routes matching the sitemap in Section 7, /components for reusable UI, /content for case studies and copy.

Step 2 — Build the design system before any real page

- Build the shared components first: buttons, cards, navigation, section containers, form fields, badges.

- Verify each component in isolation (a simple style-guide page works well) at phone, tablet and desktop widths.

- This step is intentionally boring and unglamorous — every hour spent here saves several hours of inconsistency later.

Step 3 — Build pages in sitemap order, starting with Home

- Follow the page-by-page specification in Section 9, page by page, in the order listed there.

- Each page is built with placeholder/sample content first, then real content is dropped in once copy is ready.

- Commit working, reviewed increments — a page is not “done” until it is responsive and matches the design system.

Step 4 — Wire up the inquiry / lead-capture flow

- Build the Start a Project form exactly as specified in Section 10.

- Build the single API route that receives submissions: validates input, rate-limits requests, and sends a notification (email) plus stores the lead.

- Test the full path end-to-end: submit → validation → notification → confirmation shown to the visitor.

Step 5 — Populate real content

- Replace placeholder copy with the persuasive copy from Section 12, refined into the team's own voice.

- Write and publish at least three real case studies using the template in the earlier case-study section.

- Add real (or clearly labeled concept/demo) screenshots and, where possible, the interactive demo embeds.

Step 6 — Test thoroughly before touching production

- Functional testing: every link, button, and form works; every CTA goes where it should.

- Responsive testing: every page checked at common phone, tablet and desktop widths.

- Performance testing: run Lighthouse / PageSpeed Insights and fix anything failing Core Web Vitals.

- Accessibility testing: keyboard navigation, screen-reader labels, color contrast.

- Motion testing: confirm prefers-reduced-motion is respected and no animation blocks interaction.

Step 7 — Prepare for deployment

- Buy or confirm the domain name the site will live on.

- Choose the hosting platform (see the comparison in Section 14) and connect the Git repository to it.

- Set environment variables (email service keys, form-notification address) directly in the hosting platform's dashboard — never committed to the repository.

- Configure the production build command and confirm a preview deployment builds and runs correctly before going further.

Step 8 — Go live

- Point the domain's DNS at the hosting platform and confirm HTTPS/SSL is active automatically.

- Deploy the production build from the main branch.

- Smoke-test the live URL exactly as a visitor would: load every page, submit a real test inquiry, check it arrives.

- Submit the sitemap to Google Search Console and verify indexing is not blocked.

Step 9 — Post-launch operation

- Connect analytics (Section 16 metrics) and confirm CTA clicks and form submissions are actually being tracked.

- Set up basic uptime monitoring so the team is alerted if the site ever goes down.

- Establish a simple content cadence: new case studies and service refinements are added as real projects are completed.

- Review analytics monthly against the metrics in Section 18 and feed findings back into copy and design decisions.

# 14. Free & Low-Cost Hosting Options

The showcase site is lightweight — mostly static pages plus one small form endpoint — so it can run entirely on a free hosting tier at launch, with a paid upgrade only becoming worth it once traffic is meaningful. The comparison below reflects each platform's published free tier as of mid-2026; platforms update pricing periodically, so it is worth a quick check on the provider's own pricing page before final sign-up.

| Platform | Free tier gives you | Commercial use | Best fit / caveat |
| --- | --- | --- | --- |
| Cloudflare Pages | Unlimited sites, unlimited bandwidth, 500 builds/month, free SSL, custom domains, plus Pages Functions for the inquiry API | Allowed | Recommended default: the unlimited bandwidth removes any concern about a viral traffic spike costing money |
| Netlify | 300 usage credits/month (roughly 100GB-equivalent bandwidth), serverless functions, forms, custom domains and SSL | Allowed | Very easy Git-based deploys; watch the credit meter if traffic grows quickly, since the free tier pauses rather than overcharging |
| Vercel (Hobby) | 100GB bandwidth, generous function invocations, the best-integrated Next.js hosting available | Personal/non-commercial only per Vercel's terms | Best developer experience for Next.js, but the free Hobby tier is not licensed for a commercial business site — budget for the Pro plan (from $20/month) if this platform is chosen |
| GitHub Pages | Free static hosting, custom domain, free SSL | Allowed | Static files only — no server-side inquiry endpoint, so the form would need an external handler (e.g. a hosted form service) alongside it |

Recommendation: launch on Cloudflare Pages or Netlify — both explicitly permit commercial use on their free tier and comfortably cover a marketing site's traffic and the inquiry form's function calls at zero cost. If the team's priority is the smoothest possible Next.js developer experience and a small monthly cost is acceptable, Vercel Pro is the paid alternative. Whichever platform is chosen, the domain name itself is a separate, small annual purchase (typically $10–$20/year) from a domain registrar.

# 15. Development Roadmap

Build strictly in this order. Each phase should be genuinely finished — performant, responsive, and content-complete — before the next begins.

| Phase | Focus | Exit criteria |
| --- | --- | --- |
| Phase 0 | Design system, information architecture, content plan | Tokens, components and sitemap approved |
| Phase 1 | Homepage and core navigation | Homepage fully responsive, passes performance/accessibility checks |
| Phase 2 | Services, Industries, Process, Technology, About | All core marketing pages live and linked |
| Phase 3 | Portfolio and at least 3 real case studies | Case-study template finalized, 3+ strong entries published |
| Phase 4 | Contact / lead capture and Student Projects | Inquiry flow tested end-to-end on mobile and desktop |
| Phase 5 | Interactive demos and motion polish | Demo embeds live; motion respects reduced-motion settings |
| Phase 6 | Performance, SEO, accessibility, analytics hardening | Core Web Vitals, SEO and a11y thresholds all pass |
| Phase 7 | Launch and content expansion | Site live; ongoing case-study and content pipeline in place |

Build-priority rule: never build a feature because it looks impressive. Build it only if it improves trust, demonstrates capability, increases conversion, or materially improves the visitor's experience.

# 16. Future Context — Internal Operations Platform (Not in Scope Here)

For planning visibility only: once the showcase site is generating qualified leads, the business will need a separate, secured internal platform to actually run operations — clients, projects, employees, payments and an analytics dashboard, gated behind proper role-based access control.

## Anticipated roles (to be specified fully in its own document)

- Admin — full system configuration and oversight.

- BOD (Board / Leadership) — high-level analytics and reporting visibility.

- HR — employee records and internal people operations.

- Accountant — payments, invoicing and financial records.

- Employee / Team Member — project and task-level access.

This platform will be architected, authenticated and secured independently of the public site, with its own document covering its RBAC matrix, data model and security requirements when that phase begins. It is named here only so the showcase site's architecture is understood in its full context.

# 17. Security & Performance Requirements

## Security (proportionate to a public marketing site)

- HTTPS enforced in production, on every route.

- Environment variables kept server-side; no private keys ever shipped to the browser.

- The inquiry form is validated and rate-limited, with bot protection.

- All user-submitted content and attachments are sanitized before storage or forwarding.

- Dependencies kept patched; unnecessary third-party scripts removed.

- No private client, employee, or internal business information is ever exposed on this site — by design, none is stored here.

## Performance & SEO

- Semantic HTML, descriptive titles and meta tags, clean URLs, sitemap and robots configuration.

- Core Web Vitals and mobile performance are treated as product requirements, not final polish.

- Images, fonts, JavaScript and third-party scripts are optimized and lazy-loaded where appropriate.

- Accessible heading structure, full keyboard navigation, sufficient color contrast, and meaningful alt text throughout.

- Structured data used where appropriate and always truthful.

# 18. Success Metrics

| Metric | Why it matters |
| --- | --- |
| Qualified inquiries | The primary business outcome of the whole site |
| Inquiry conversion rate | Measures how effectively the website itself sells |
| CTA click-through rate | Shows whether the messaging is actually driving action |
| Case-study engagement | Measures how well proof is landing with visitors |
| Demo engagement | Measures the value of the technical showcase |
| Mobile performance | Protects conversion, since most first visits are mobile |
| Organic qualified traffic | The long-term, compounding marketing engine |
| Lead-to-client conversion | Measures the downstream quality of leads, not just volume |

# 19. Definition of Done

- A first-time visitor understands who we are and what we build within seconds.

- A potential client can find a relevant service and its proof within two or three interactions.

- At least three strong case studies or clearly labeled demos are live.

- The Start a Project flow works reliably on mobile and desktop.

- Performance, accessibility, SEO and security checks all pass agreed thresholds.

- Analytics can distinguish visitors, CTA interactions, and submitted inquiries.

- No confidential internal operations data is exposed anywhere on the site — because none is stored here.

# 20. Closing

This is a focused, buildable plan for one thing done well: a website that makes a stranger trust us enough to start a conversation. It is deliberately scoped away from the larger internal platform so the team can ship it quickly, keep it secure by having almost nothing worth stealing, and let it start generating qualified leads while the operations platform is planned properly in parallel.

Approve this scope, and the team builds Phase 0 next.

# Research Basis & References

- Google Search Central — official search documentation used for SEO and performance planning. https://developers.google.com/search/docs

- Google Page Experience / Core Web Vitals guidance — reference for user experience and performance considerations. https://developers.google.com/search/docs/appearance/page-experience